Version 1

Vodaria Group RFx Response

October 2026

Contents

Volume 1 - Executive & Solution Proposal	7

1	Executive Summary	7

2	Future Lead-to-Order Operating Model	10

3	Solution Principles	11

4	Proposed Solution Overview	12

4.1	Hansen Solution Components	15

4.2	Solution Alignment to Requirements	17

4.2.1	Salesforce CRM Integration	17

4.2.2	Quote Workflow	18

4.2.3	Configure Price Quote	18

4.2.4	Price Negotiations & Approvals	19

4.2.5	Customer Contracts & Commitments (Framework Contracts)	20

4.2.6	Contract to order	21

4.2.7	Order Capture & Submission	22

4.2.8	Order Decomposition & Fulfilment	24

4.2.9	Network Planning & Inventory	24

4.2.10	Operational Visibility & Exception Management	25

4.2.11	MCP Interface for AI Agents	26

4.3	Integration & Open Architecture	27

5	Future Growth, Automation and Innovation	28

6	Security, Compliance & Assurance	29

7	Customer Success & Support	30

Volume 2 - Transformation & Delivery Proposal	32

8	Transformation Roadmap & Phasing	32

8.1	Business Outcome	32

8.2	Hansen Approach	33

8.3	Key Deliverables	33

8.4	Success Criteria	34

9	Delivery Methodology & Execution Model	34

9.1	Business Outcome	34

9.2	Hansen Approach	35

9.3	Delivery Responsibilities	36

9.4	Success Criteria	36

10	Governance Structure	37

10.1	Business Outcome	37

10.2	Hansen Approach	37

10.3	Key Deliverables	37

10.4	Success Criteria	38

11	Roles & Responsibilities / RACI	39

11.1	Business Outcome	39

11.2	Hansen Approach	41

11.3	Key Deliverables	41

11.4	Success Criteria	41

12	Change Control	42

12.1	Business Outcome	42

12.2	Hansen Approach	42

12.3	Key Deliverables	42

12.4	Success Criteria	42

13	Integration Strategy	43

13.1	Business Outcome	43

13.2	Hansen Approach	43

13.3	Key Deliverables	43

13.4	Success Criteria	43

14	Environment & DevOps Strategy	43

14.1	Business Outcome	43

14.2	Hansen Approach	44

14.3	Key Deliverables	44

14.4	Success Criteria	44

15	Testing & Quality Assurance	44

15.1	Business Outcome	44

15.2	Hansen Approach	45

15.3	Key Deliverables	45

15.4	Success Criteria	46

16	Data Continuity & Migration	46

16.1	Business Outcome	46

16.2	Hansen Approach	46

16.3	Key Deliverables	47

16.4	Success Criteria	47

17	Cutover & Go-Live	47

17.1	Business Outcome	47

17.2	Hansen Approach	47

17.3	Key Deliverables	47

17.4	Success Criteria	48

18	Business Readiness & Enablement	48

18.1	Business Outcome	48

18.2	Hansen Approach	48

18.3	Key Deliverables	48

18.4	Success Criteria	48

19	Assumptions, Dependencies & Exclusions	48

20	Annex 6 - Professional Services Response Matrix	53

20.1	Lifecycle services overview	53

20.2	Annex 6 detailed mapping	54

20.3	Indicative staffing by increment	56

20.4	Service operations and support model	57

20.5	Defect and bug fixing process	58

20.6	Roadmap governance and change requests	59

20.7	SaaS release and continuous update management	59

20.8	New use case implementation pattern	60

20.9	Exit and data portability	60

Volume 3 - Corporate, Commercial & Compliance	62

21	Hansen Company Profile	62

21.1.	Global scale with long-term industry focus	62

21.1	Global Customer Base and Telecom Experience	62

21.2	Communications & Media experience relevant to Converged BSS Transformation	63

21.3	Why Hansen is a strong fit for Vodaria Group	63

22	References	63

23	Commercial Summary	64

23.1	Commercial Assumptions	65

23.2	Annual Software License	66

23.2.1	RGU Definition & Assumptions	66

23.3	RGU Growth Tier Structure	67

23.3.1	Delivery Services	67

23.3.2	Commercial Pricing	67

23.4	Renewal Protection and CPI Indexation	68

23.5	Commercial Exclusions and Change Control	68

24	ESG & Sustainability	69

25	Appendix A - Compliance Summary	70

26	Appendix B – Environmental Requirement mapping	70

# Volume 1 - Executive & Solution Proposal

# Executive Summary

Vodaria Group's Converged BSS Transformation is a strategic transformation of its lead-to-order operating model. As Vodaria Group expands from its strong wholesale heritage into increasingly complex enterprise services, the business requires a scalable platform that can capture customer intent, configure technically valid solutions, apply commercial controls, orchestrate delivery and provide operational visibility with materially less manual coordination. This is not simply a CPQ and Order Management replacement. It is the foundation for how Vodaria Group will sell, deliver and evolve complex connectivity services at enterprise scale.

Hansen is well positioned to support this transformation because our solution is purpose-built for communications service providers managing complex product portfolios, multi-site customer solutions, technical and commercial dependencies, partner ecosystems and high-volume lead-to-order operations. Hansen combines telecom-specific Lead-to-Order capabilities with a pragmatic SaaS & delivery approach focused on governance, integration and phased adoption. This gives Vodaria Group a specialist platform for telecom lead-to-order transformation while preserving Salesforce CRM as the CRM and customer engagement system of record.

The core reason to select Hansen is that we understand the relationship between product governance, commercial accuracy and fulfilment execution. For Vodaria Group, the product catalog must be more than a static list of offers. It must become the governed source of truth for products, services, resources, pricing, eligibility, compatibility, geographic constraints, technical rules and order decomposition logic. Hansen Catalog provides the foundation for governed product, service and pricing management across Vodaria Group's lead-to-order ecosystem. This foundation enables CPQ and Order Management to operate from the same data, rules and lifecycle definitions. This reduces duplication across systems, improves quote quality and creates a consistent bridge between commercial solution design and downstream delivery.

Hansen Sales Navigator provides the journey orchestration capability that enables Vodaria Group to standardise, govern and continuously evolve Lead-to-Order processes across enterprise and wholesale channels. Hansen Sales Navigator will enable Vodaria Group to leverage your existing Salesforce CRM CRM investment by accessing Hansen’s CPQ and ordering from Salesforce CRM yet Hansen retains all catalog, CPQ, and ordering logic and data entry.

Within these governed sales journeys, Hansen CPQ provides the commercial configuration, pricing and quotation capabilities required to support complex telecom opportunities. Hansen CPQ enables Vodaria Group to support complex wholesale and enterprise selling scenarios through guided configuration, structured quote management, pricing control, approval workflows and validation of commercial and technical constraints before orders enter fulfilment. This is particularly important for multi-site enterprise opportunities, partner-enabled last-mile services, large quote structures, special pricing, deviations from standard products and solution designs that require coordination between sales, product, engineering and delivery teams. By resolving more decisions during the quoting process, Vodaria Group can reduce rework, improve order quality and accelerate the transition from approved quote to executable order.

Hansen Order Management provides the orchestration layer that converts approved commercial orders into structured fulfilment activity. It supports order decomposition, workflow control, task coordination, exception and fallout management, milestone visibility, auditability and integration with downstream inventory, orchestration, billing, document generation, partner and operational systems. This gives Vodaria Group a controlled path toward greater automation while retaining the flexibility to integrate with its broader Converged BSS Transformation architecture, including separate network inventory and network orchestration workstreams.

Hansen's architecture protects existing technology investments by maintaining clear ownership boundaries across the Converged BSS Transformation ecosystem. This reduces unnecessary customisation and enables Vodaria Group to evolve Lead-to-Order capabilities without constraining future CRM, OSS, inventory or orchestration decisions.

Vodaria Group should also select Hansen because our approach reduces transformation risk. Hansen’s implementation model prioritises configuration before customisation, standards-based integration, clear scope boundaries, phased migration and delivery governance. This enables Vodaria Group to move away from fragmented and manual processes without creating unnecessary bespoke complexity or long-term upgrade risk. Hansen will work with Vodaria Group to validate scope, confirm integration responsibilities, align delivery increments and establish the operating model needed to support sustainable adoption.

The proposed solution is designed to support the key outcomes Vodaria Group is seeking from Converged BSS Transformation:

A scalable telecom lead-to-order foundation

Hansen provides a unified Lead-to-Order foundation designed for complex communications products, high-volume quoting, large enterprise opportunities and structured fulfilment processes.

Improved quote accuracy and reduced fulfilment fallout

Centralised rules, pricing, eligibility, compatibility and technical validation help ensure that commercial intent is valid before it becomes an executable order.

Reduced manual coordination across teams and systems

Catalog-driven decomposition, workflow orchestration, integration events and governed handoffs reduce reliance on manual interpretation and ad hoc coordination between sales, design, delivery and downstream systems.

Commercial and Operational Governance

Shared product, pricing and fulfilment controls help ensure commercial intent remains aligned with operational execution throughout the Lead-to-Order lifecycle.

Integration across the Converged BSS Transformation ecosystem

Open integration capabilities enable alignment across inventory, orchestration, billing, partner, fulfilment and reporting platforms.

Configuration-led delivery and long-term upgradeability

Hansen’s approach favours standard product capabilities, configuration and controlled extension patterns to minimise bespoke development, preserve upgradeability and reduce lifecycle cost.

A platform for future automation and innovation

By establishing governed product, pricing, quote, order and fulfilment data, Hansen creates the foundation for progressive automation, operational analytics, intelligent assistance and future AI-enabled use cases.

Hansen is eager to win Vodaria Group's business and we have put together an extremely competitive pricing proposal based upon Vodaria Group's current business volume.  The commercial model is simple with license, maintenance, SaaS operations and delivery each individually called out.

In summary, Hansen offers Vodaria Group more than a CPQ and Order Management platform. We offer a telecom-native, catalog-driven operating foundation for Converged BSS Transformation: one that can help Vodaria Group scale enterprise and wholesale growth, accelerate revenue generation and operational efficiency, reduce operational friction, preserve existing CRM investment and establish a future-ready architecture for automation and continuous innovation. We look forward to partnering with Vodaria Group to deliver a scalable, future-ready Lead-to-Order operating model that supports long-term enterprise growth.

# Future Lead-to-Order Operating Model

For Vodaria Group, the value of this model is not simply processing automation. It creates a common operating framework where sales, product, fulfilment and operational teams work from the same commercial and technical definitions. This reduces manual interpretation, improves consistency across the customer lifecycle and enables Vodaria Group to scale enterprise growth without proportionally increasing operational complexity.

The future operating model achieves this by providing Vodaria Group with a unified, governed Lead-to-Order framework to manage the complete customer lifecycle from opportunity creation through service delivery. Product definitions, pricing rules, technical constraints and fulfilment logic are centrally governed and consistently applied across sales, quoting, order management and fulfilment processes.

Salesforce CRM remains the customer engagement and opportunity management platform, while Hansen Sales Navigator orchestrates Lead-to-Order journeys and Hansen Catalog and CPQ provide guided configuration, pricing, validation and approval capabilities. Upon quote acceptance, Hansen Order Management orchestrates fulfilment activities across inventory, supplier, network and downstream operational systems, providing end-to-end visibility and automation throughout the order journey.

This operating model reduces manual coordination, improves order accuracy, accelerates product introduction and enables Vodaria Group to scale complex enterprise services without proportionally increasing operational overhead.

| Stage | Primary system/capability | Purpose |
| --- | --- | --- |
| Engage | Salesforce CRM CRM | Capture and qualify customer demand, manage accounts, opportunities and customer engagement activities within the CRM system of record. |
| Configure | Hansen Sales Navigator + Hansen CPQ + Hansen Catalog | Guide users through the solution design process, present valid product and service options, and apply catalog-driven business rules and eligibility criteria. |
| Price & Quote | Hansen CPQ + Hansen Catalog | Generate customer quotations using catalog-driven pricing, technical validation, serviceability checks, multi-currency support and commercial policies. |
| Negotiate | Hansen CPQ Negotiation Workspace | Manage commercial negotiations, special pricing requests, customer-specific commercial terms, discounts and deal-specific adjustments while maintaining governance and auditability. |
| Approve | Hansen CPQ Approval Workflow | Route pricing exceptions, commercial deviations and negotiated terms through configurable approval processes before contract creation or order submission. |
| Order | Hansen CPQ + Hansen Order Management | Convert approved quotations and contracts into structured commercial orders containing all products, commitments and fulfilment instructions. |
| Orchestrate | Hansen Order Management | Decompose commercial orders into fulfilment activities, manage workflow execution, task coordination, milestones, dependencies and exception handling. |
| Fulfil | Hansen Order Management + Vodaria Group OSS/BSS Ecosystem | Execute fulfilment processes through integration with inventory, network planning, provisioning, partner and operational systems to deliver the requested services. |
| Operate & Visibility | Hansen Product Inventory + Reporting & Analytics | Maintain visibility of active customer services, service lifecycle status, operational KPIs, fulfilment progress and business performance across the Lead-to-Order lifecycle. |

# Solution Principles

Hansen’s proposed solution principles are intended to reduce delivery risk, protect Vodaria Group's existing investments and support long-term platform evolution.

| Principle | Meaning for Vodaria Group |
| --- | --- |
| Open and Scalable Architecture | Enable a modern, scalable platform foundation that supports growth in transaction volumes, global operations, and evolving business requirements through cloud-ready deployment, automated lifecycle management, and standardized operational practices. All Hansen CPQ and Hansen Order Management capabilities should integrate through governed APIs, events and adapters, enabling seamless integration with Salesforce CRM, Inventory, Orchestration, Billing and other Converged BSS Transformation ecosystem components. |
| Standards Aligned | Solution design follows TM Forum concepts and standards to reduce integration complexity and support future interoperability. Extend integrations to include Mplify LSO APIs where needed. Product, Quote, Order and Service concepts should be expressed in patterns familiar to the Telecom ecosystem where applicable. |
| Configuration Before Customization | Prioritize standard Hansen capabilities and configuration-driven implementation, minimizing bespoke development and delivery risk. |
| Salesforce CRM-Centric CRM Integration | Preserves Salesforce CRM as the system of record for customer and opportunity management while leveraging Hansen for telecom-specific CPQ and Order Management capabilities. |
| Lead-to-Order Process Standardization | Commercial and technical constraints should be managed within a single governed process to reduce fallout and rework. A single source of truth for products, services, resources, pricing and fulfilment rules ensures consistency across CPQ, Order Management and downstream systems. |
| Scalable for Complex Enterprise Services | Support large multi-site opportunities, high quote volumes, hierarchical quotes, complex pricing and large order decomposition. |
| Incremental Transformation | Enable phased migration from the existing environment, reducing business disruption and avoiding unnecessary parallel-run complexity. |
| Governed Operating Model | Security, auditability, access control, traceability and compliance are embedded in the architecture and delivery model from the outset. Each platform owns its domain: Salesforce CRM for CRM, Hansen for Catalog/CPQ/OM and Vodaria Group OSS platforms for network inventory and orchestration. |

# Proposed Solution Overview

Hansen proposes a catalog-driven Lead-to-Order platform that provides Vodaria Group with a single foundation for product definition, quoting, fulfillment orchestration, and service lifecycle management. The solution is designed to support Vodaria Group's Converged BSS Transformation transformation objectives by replacing fragmented CPQ and Order Management processes with an integrated, standards-based architecture that increases automation, reduces manual coordination, and enables the efficient delivery of both wholesale and enterprise connectivity services. A key objective is to establish the product catalog as the central source of truth, driving commercial and operational processes consistently across the ecosystem.

The architecture has been designed around the future operating model shown previously. Rather than viewing Catalog, CPQ and Order Management as separate applications, Vodaria Group should view the solution as a single Lead-to-Order platform where governed product information, commercial processes and fulfilment execution operate together through a shared set of business rules and lifecycle controls.

The architecture is designed to integrate seamlessly with Vodaria Group's evolving Converged BSS Transformation ecosystem, including inventory, resource planning, partner and automation capabilities. By establishing a single commercial and operational foundation, Hansen enables faster product introduction, improved operational consistency, reduced manual effort, and greater scalability as Vodaria Group expands its enterprise services portfolio.

Ultimately, the solution delivers a modern, catalog-centric operating model that connects sales, fulfillment, and service lifecycle management through a common set of business rules and product definitions, providing the foundation for increased automation, accelerated delivery, and sustainable business growth.

| Layer | Hansen component / external system | Primary responsibility |
| --- | --- | --- |
| Customer & Opportunity Management | Salesforce CRM | System of record for accounts, contacts, opportunities, customer interactions and sales pipeline management. |
| Guided Sales Journey & Process Orchestration | Hansen Sales Navigator | Orchestrates the end-to-end Lead-to-Order journey, guiding users through qualification, solution design, approvals, negotiations, contract creation and order capture based on business rules and process requirements. |
| Product & Commercial Governance | Hansen Catalog | Central source of truth for products, services, resources, pricing structures, eligibility rules, compatibility rules and lifecycle management. |
| Runtime Catalog Services | Hansen Catalog Services | Exposes catalog-driven APIs for product discovery, configuration, pricing, technical validation and order decomposition, ensuring consistent business rules across channels and processes. |
| Solution Configuration, Pricing & Quotation | Hansen CPQ | Supports guided selling, technical and commercial solution design, multi-currency pricing, quote management, negotiations, approvals and quote-to-order conversion. |
| Commercial Agreement & Contract-Based Ordering | Hansen CPQ + Catalog Services | Manages framework agreements, negotiated pricing, customer commitments and contract-based ordering whilst enforcing contractual entitlements and commercial governance. |
| Order Orchestration & Fulfilment Management | Hansen Order Management | Converts approved orders into fulfilment-ready workstreams, managing decomposition, orchestration, workflow, task management, exception handling and fulfilment visibility. |
| Product & Service Inventory | Hansen Portfolio Inventory | Maintains the operational view of delivered products and services, supporting MACD activities, inventory-aware fulfilment and lifecycle management. |
| External Ecosystem & Operational Platforms | Vodaria Group OSS/BSS, Inventory, CLM, Billing, Partner and Network Systems | Systems integrated with the Hansen platform for service qualification, network planning, fulfilment, contract management, billing and operational processes. |

## Hansen Solution Components

The Hansen solution has not been assembled as a collection of disconnected products. Each component supports a specific stage of Vodaria Group's future Lead-to-Order operating model. Together they create a governed process which connects customer demand, product configuration, commercial control and service fulfilment through a single end-to-end operating framework.

The objective is not merely to replace existing CPQ and Order Management capabilities. The objective is to provide Vodaria Group with a scalable foundation capable of supporting increasingly complex enterprise opportunities, reducing manual coordination, improving quote quality and creating the operational flexibility required for future growth.

| Component | Role in Vodaria Group Converged BSS Transformation | Key points to emphasize |
| --- | --- | --- |
| Hansen Catalog | Strategic system of record for all commercial, service and resource definitions, providing the single source of truth that drives sales, fulfilment and lifecycle processes across the Converged BSS Transformation ecosystem. | Centralized product governance; TM Forum-aligned Product-Service-Resource (PSR) model; versioning and lifecycle management; pricing and rules governance; faster product introduction; reduced duplication across systems. |
| Hansen Catalog Services | Runtime catalog engine exposing reusable business services to CPQ, Order Management and external systems for product discovery, configuration, validation, pricing and decomposition. | Consistent business rules across channels and processes; real-time validation; reusable API-first services; catalog-driven decomposition and orchestration; foundation for automation and scalability. |
| Hansen CPQ | Commercial engagement platform responsible for guided selling, solution configuration, pricing, approvals, quote generation and quote-to-order submission for wholesale and enterprise services. | Supports complex telecom and enterprise services; large multi-site opportunities; guided selling and validation; integrated commercial and technical design; Salesforce CRM-integrated experience; API-first and TMF-aligned architecture. |
| Hansen Sales Navigator | Unified sales journey orchestration platform enabling Vodaria Group to design, manage and continuously evolve customer and sales processes across wholesale and enterprise channels. Sales Navigator orchestrates lead-to-order journeys, coordinates interactions between Salesforce CRM, CPQ and downstream systems, and provides a configurable framework for approvals, negotiations, governance and customer engagement. | Configuration-driven journey orchestration; TMF701-aligned process management; rapid deployment of channel-specific customer journeys; reusable business capabilities and process patterns; accelerated time-to-market for new sales processes and offerings; reduced complexity through low-code configuration; seamless integration with Salesforce CRM, CPQ and external systems; enables continuous business innovation and agility without extensive redevelopment. |
| Hansen Order Management | Central orchestration layer coordinating the end-to-end fulfilment lifecycle from commercial order through service delivery across internal systems, external partners and future network platforms. | Catalog-driven orchestration; configurable workflows rather than custom code; end-to-end visibility and auditability; exception and fallout management; integration framework for partners and downstream fulfilment systems; progressive automation towards low-touch operations. |
| Hansen Portfolio Inventory | Service and customer inventory capability providing visibility of customer assets, services and resources to support fulfilment, lifecycle management and MACD processes. | Useful where Vodaria Group wants Hansen to support or pitch into the Network Inventory workstream. Complete customer service view; supports modifications and lifecycle changes; bridges commercial and operational domains; potential alignment with broader inventory transformation initiatives where appropriate. |
| Hansen Informatics / reporting | Analytics and reporting capability providing operational, commercial and fulfilment insights across the Lead-to-Order process. | KPI and operational performance reporting; process visibility; fulfilment and order analytics; configurable dashboards; deployed subject to Vodaria Group data governance, security and reporting strategy. |
| AI / future innovation | Future-ready innovation layer enabling intelligent assistance, workflow optimization and operational automation as part of Vodaria Group's long-term digital transformation roadmap. | Roadmap-driven innovation; AI-assisted selling and order management; operational productivity improvements; intelligent recommendations and process automation; introduced in line with governance and business priorities; no dependency on emerging technologies for core solution delivery. |

## Solution Alignment to Requirements

The proposed Hansen solution has been designed to address Vodaria Group's key Converged BSS Transformation requirements through a unified, catalog-driven Lead-to-Order architecture. By combining Hansen Sales Navigator, Catalog, Catalog Services, CPQ and Order Management with Salesforce CRM and the broader Converged BSS Transformation ecosystem, the solution enables governed sales processes, accurate solution design, commercial control and automated fulfilment orchestration. The following sections describe how the proposed solution aligns with Vodaria Group's priority business and technical requirements.

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

### Salesforce CRM Integration

Hansen enables Vodaria Group to retain Salesforce CRM while introducing specialist Telecom Lead-to-Order capabilities through Hansen Catalog, Sales Navigator and CPQ. This approach allows Vodaria Group to preserve existing Salesforce CRM investments and user processes while introducing specialist telecom configuration, pricing and order orchestration capabilities where they are required. The result is lower transformation risk, reduced CRM customization and greater flexibility to evolve future business capabilities independently.

Opportunities created in Salesforce CRM seamlessly launch into Hansen's guided sales journey, where users are led through qualification, commercial and technical design, pricing, negotiations, approvals, framework agreement creation, and order capture within a single end-to-end experience. Through Hansen Sales Navigator, customer journeys are dynamically orchestrated based on product selection, customer requirements, SLA commitments, location, and commercial policies, providing a flexible and adaptive sales process rather than a fixed workflow.

### Quote Workflow

Hansen SalesNavigator alongside Hansen CPQ positions the quote capture layer as a stateful business process that progresses through configurable workflow stages, with commercial, technical, and operational activities orchestrated through governed state transitions as a unified guided end-to-end quotation process. Guided configuration combines both commercial and technical design within a single adaptive journey, ensuring product rules, dependencies, SLA commitments, customer requirements, and location-specific constraints are validated in real time. The workflow dynamically adapts based on the products and services being quoted, enabling different quote paths and user experiences for different business scenarios.

The quote lifecycle is governed by a configurable workflow engine where status changes automatically trigger downstream actions. As a quote progresses through defined states, Hansen can initiate activities such as network capacity reservation, resource release, credit checks, approval workflows, procurement requests, and integrations with inventory, fulfillment, and external systems through southbound APIs. This ensures operational processes are tightly aligned to commercial milestones while remaining fully configurable through business rules.

Hansen also supports a re-entrant quote lifecycle, allowing approved or won quotes to be reopened, amended, repriced, placed on hold, or superseded by replacement quotes while maintaining full auditability and traceability. Any commercial or technical changes can automatically trigger reassessment and re-approval processes, ensuring governance is maintained throughout the customer

lifecycle. State synchronization across CPQ, Order Management, and fulfillment systems ensures a consistent and controlled view of the quote from initial creation through delivery and subsequent change events.

### Configure Price Quote

Hansen Catalog serves as the central source of truth for Vodaria Group's product portfolio, providing governed definitions of commercial products, services, resources, pricing structures, eligibility criteria, compatibility rules, geographical constraints, technical dependencies and lifecycle policies. Catalog ensures that all sales channels, quoting processes and downstream fulfilment activities operate from the same controlled product and commercial model, reducing duplication, improving consistency and accelerating the introduction of new offerings. Hansen Catalog Services exposes these definitions and rules through reusable APIs, enabling real-time product discovery, configuration validation, pricing support and technical rule enforcement across the Lead-to-Order ecosystem.

Hansen CPQ leverages this catalog-driven foundation to provide Vodaria Group with a guided and configurable sales journey for complex wholesale and enterprise opportunities. Hansen CPQ enables sales users to configure technically and commercially valid solutions, apply pricing and quotation rules, manage approvals, and generate fulfilment-ready orders. Configuration, validation and pricing are dynamically driven by Hansen Catalog and Hansen Catalog Services, ensuring that customer quotations are always aligned with approved product definitions, commercial policies and technical constraints.

The Hansen CPQ sales process can be configured to include the required steps once all the requirements are known. These activities are orchestrated through configurable Hansen CPQ workflows and sales journeys, allowing Vodaria Group to evolve the process over time without requiring significant redevelopment. By combining catalog-driven governance with guided sales orchestration, Hansen enables Vodaria Group to improve quote accuracy, reduce manual coordination, validate technical feasibility earlier in the sales cycle and accelerate progression from opportunity to fulfilment-ready order.

Hansen CPQ supports multi-currency sales and quoting processes, enabling Vodaria Group to manage global customer opportunities, apply currency-specific pricing and commercial terms, and maintain consistent governance across pricing, negotiation and approval workflows.

### Price Negotiations & Approvals

Hansen supports controlled price negotiation and approval processes that balance commercial flexibility with governance and auditability. Hansen Catalog acts as the master source of products, possible configuration options, and baseline pricing, which are used to create quotes within the CPQ Order Capture layer. Customer-specific commercial terms are then negotiated directly within CPQ, where authorized sales users can apply percentage discounts, fixed-value discounts, RC, NRC, usage-based charge adjustments, and other negotiated pricing variations through a dedicated negotiation widget. Approval requirements can be determined based on criteria such as discount thresholds, deal value, margin considerations, contract deviations and other commercial exceptions, ensuring that each quote follows the appropriate governance path.

Any negotiated pricing changes automatically trigger an approval workflow. Approvals are managed through a dedicated Hansen CPQ approval portal that maintains approvers, skills, policies, routing rules, delegation capabilities, and escalation matrices enabling approvers to review quote information, provide comments and make informed approval decisions. Rejected requests are returned to the Hansen CPQ for adjustment and resubmission, supporting an iterative and fully governed negotiation process. Throughout the approval lifecycle, Hansen maintains a comprehensive audit trail of approval activities and commercial decisions, providing transparency, compliance and operational control.

Once all approvals are obtained, Hansen CPQ creates a structured Commercial Agreement containing the approved products, pricing, discounts, commitments, and commercial terms and approval details etc. This structured contract can then be passed to a third-party document generation service to produce customer-specific contract documents in the required business format.

Hansen provides flexibility to integrate with the customer's preferred document generation solution before it is stored in the Contract Lifecycle Management system (CLM), while a copy of the approved agreement is also stored within the Agreement store in the Catalog domain, enabling future call-off orders to reuse the negotiated pricing and commercial terms efficiently.

These agreed and approved negotiated pricing becomes part of the finalized commercial agreement and can be referenced for future call-off orders and contract-based transactions. The approved commercial terms are propagated through the contract-to-order process and shared with downstream fulfilment, billing, contract management and related systems as required, while maintaining full traceability between the original catalog-defined price and the negotiated commercial outcome.

### Customer Contracts & Commitments (Framework Contracts)

Hansen's solution supports the creation and management of Framework Agreements that capture negotiated products, commitments, pricing, discounts, term duration, and commercial obligations for complex B2B customers. Although the sales process originates in CRM, the framework agreement is authored and negotiated in its entirety within HansenCPQ, accessed through CPQ’s CRM client integration. Users negotiate customer-specific commercial terms including minimum spend commitments, shared-commit models, volume discounts, bandwidth-and-burst charging, hybrid recurring and usage-based pricing, future-dated pricing changes, and contractual penalties — all within a single, integrated experience.

The solution supports hierarchical customer structures, Billing Commercial Groups, parent-child relationships, and multi-site enterprise agreements, enabling commitments, pricing, and discounts to be aggregated across multiple services, billing groups, and associated legal entities.

Following negotiation, Hansen's approval framework automatically routes pricing exceptions and commercial deviations through configurable approval workflows. Once approvals are complete, Hansen CPQ creates a structured Commercial Agreement containing the approved products, pricing, commitments, contractual discounts, and future commercial events. The agreement can then be passed to external document generation for e-signature, and/or CLM platforms for legal contract generation.

Hansen maintains a clear separation between the legal contract and the operational commercial agreement. While the signed contract remains the system of record within CLM, the Hansen Commercial Agreement acts as the authoritative commercial record supporting renewals, MACD activities, commercial changes, dismantles, entitlement validation, and future call-off orders. A persistent relationship between Opportunity, Quote, Agreement, Order, and Asset ensures end-to-end traceability and synchronization of commercial terms throughout the customer lifecycle.

This approach is particularly valuable for Vodaria Group's enterprise customers where commercial agreements often span multiple locations, services, commitments and ordering events over extended contract periods.

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

### Contract to order

Once a customer contract or framework agreement is established, ordering against the agreed commercial terms should be simple, fast and predictable. This requires every ordering journey to apply three fundamental controls consistently, irrespective of whether the order originates through Salesforce CRM, an assisted sales journey, a digital channel, a partner interface or an API:

- Contract coverage: Is the requested product or service permitted under the applicable agreement?

- Commitment availability: Is sufficient contractual commitment or entitlement available to support the order?

- Commercial accuracy: Will the order use the pricing, discounts and commercial terms agreed with the customer?

Failure to apply these controls consistently can result in valid orders being rejected, orders being accepted outside the scope of the agreement, contractual commitments being exceeded, or customers being charged incorrectly.

The proposed Hansen solution addresses this by maintaining a persistent relationship between the applicable Commercial Agreement and each resulting order. Contract eligibility, commitments, negotiated pricing and other applicable commercial terms are validated as part of the order capture journey, helping ensure that the same governed outcome is achieved regardless of the channel through which the order is submitted. This provides Vodaria Group with a consistent and traceable Contract-to-Order process while reducing manual interpretation, commercial leakage and downstream order fallout.

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

### Order Capture & Submission

Once a Framework Agreement or Commercial Agreement is in place, Hansen CPQ provides the primary order capture experience for authorised sales users and customer channels. The solution enables customers to order against agreed contractual terms through a guided and controlled ordering journey, helping ensure commercial consistency and operational accuracy.

Unlike the process used to establish a new commercial agreement, contract-based ordering does not require commercial negotiation or pricing approval. The applicable products, pricing, discounts and contractual terms have already been agreed and are referenced during order capture. As a result, Order Capture layer part of Hansen CPQ focuses on validating contract eligibility, applying agreed commercial terms and capturing fulfilment-ready order information.

During order capture, Hansen CPQ validates that the requested products and services are permitted under the applicable agreement, confirms that any contractual commitments or entitlements remain available, and applies the agreed contract pricing. The guided ordering experience presents only the products and configuration options available under the governing agreement, reducing complexity for users and helping prevent orders that fall outside contractual scope.

Hansen CPQ operates as the order capture layer while leveraging governed commercial, catalog and agreement services to validate eligibility, retrieve pricing and enforce contractual rules. This approach helps ensure that consistent outcomes are achieved regardless of whether the order originates from an assisted sales process, customer portal or API channel.

Once validation is complete, Hansen CPQ creates a structured order containing the agreed products, pricing and contract references, and submits it to Hansen Order Management for orchestration and fulfilment. This provides Vodaria Group with a governed and scalable Contract-to-Order process while maintaining traceability between the Commercial Agreement, Order and downstream fulfilment activities.

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

For large enterprise opportunities, a single customer order often represents multiple delivery locations, services or implementation activities. In these scenarios, Hansen Order Management supports a master order and sub-order model that enables a single commercial transaction to be managed as multiple fulfilment workstreams. The master order represents the customer's commercial commitment and maintains the overall relationship to the governing contract, pricing and commercial obligations.

Hansen CPQ supports the creation of a master order containing one or more site-level sub-orders. The master order represents the customer's commercial commitment and maintains the overall relationship to the governing contract, commercial agreement and pricing structure, while each sub-order represents an individual delivery unit that can be fulfilled independently.

The master order and associated sub-orders are submitted to Hansen Order Management, where each sub-order follows its own fulfilment journey with independent milestones, feasibility outcomes, dependencies, activation status and exception handling. This enables individual sites or services to progress at different rates while maintaining complete visibility and traceability back to the originating customer order and contractual agreement. Individual sub-order execution also provides flexibility to start the billing at individually activated site. This allow better control and also allow to meet customer commitment and avoid revenue leakage for e.g. when a single site is activated, customer can start getting billed for the services they are using. Or if customer wants to starts the billing process once group of the sites are completed, that can also be achieved.

This approach is particularly valuable for Vodaria Group's enterprise services, where multi-site customer deployments may involve different delivery schedules, supplier dependencies and fulfilment outcomes. By combining a single commercial order with independently managed fulfilment units, Vodaria Group gains improved operational visibility, greater control over complex deliveries and clear tracking of fulfilment progress across large-scale customer implementations.

### Order Decomposition & Fulfilment

Hansen Order Management provides the orchestration layer responsible for progressing customer orders from submission through fulfilment and service activation. The platform manages both the commercial view of the order and the underlying service fulfilment activities required to deliver the purchased products and services. By leveraging the same catalog-driven product definitions used during configuration and order capture, Hansen Order Management ensures consistent application of commercial, service and fulfilment rules throughout the order lifecycle.

Following order submission, Hansen Order Management performs validation, impact assessment and order decomposition to transform the commercial order into fulfilment-ready service and resource activities. Commercial products are expanded into the underlying services, resources and delivery instructions required by downstream systems, while fulfilment workflows are dynamically selected based on the products, services and delivery scenarios involved. For modifications to existing services, the solution can consider the customer's current service portfolio to ensure fulfilment activities are aligned with the installed service estate rather than treated as new service requests

Throughout fulfilment, Hansen Order Management provides end-to-end visibility of order progress, milestones, exceptions and fulfilment outcomes. Status updates can be exposed to upstream systems and customer channels, enabling sales, operations and customer-facing teams to track delivery progress, monitor dependencies and proactively manage fulfilment exceptions. This provides Vodaria Group with a scalable and controlled fulfilment model that improves operational transparency, supports high-volume order processing and reduces manual coordination across the lead-to-order lifecycle.

### Network Planning & Inventory

The Hansen suite can integrate with Vodaria Group and third-party interfaces, enabling accurate quoting and order fulfillment, fetching/posting data and enriching the sales and order journeys.

After a quote is approved and converted to an order, Hansen Order Management will begin executing fulfillment processes. Example for Order Journey:

- Integrate with Vodaria Group Resource Planning to confirm resource reservations, and trigger follow-up handling if there are any availability issues

  - supplemental and canceled orders can also automatically change or release any reserved resources automatically;

- Send service details to Vodaria Group Network Planning and Service Activation APIs to ensure that customer services are built and configured to match what was quoted;

- Send detailed order confirmations to partners for any last-mile or external services, and maintain an open channel to receive updates;

- Generate manual tasks for any fulfillment steps that are not automated, and assign them to designated user groups according to configurable rules;

- Integrate with Vodaria Group Network Services to request network diagrams and circuit layouts.

### Operational Visibility & Exception Management

Products and Service Visibility : Hansen Product Inventory (PI) provides the operational view of the services and products that customers actually own. While Catalog defines what can be sold and CPQ manages what is being quoted and ordered, PI maintains the record of active customer services and their relationships after fulfilment.

Hansen PI integrates closely with Hansen OM, providing the installed service context needed to support new orders, modifications, upgrades and disconnects. During fulfilment, OM updates PI as services are delivered, ensuring that inventory remains synchronized with the customer's operational estate. This enables Order Management to make fulfilment decisions based on existing services, dependencies and resource relationships rather than treating every request as a new installation.

Examples of how PI can support Vodaria Group:

- Provide a consolidated view of all active services delivered to a customer across enterprise sites and locations;

- Allow OM to determine whether an order is for a new service, an upgrade, a bandwidth change, a relocation or a disconnect;

- Validate existing customer services before processing MACD requests, reducing fulfilment errors and manual analysis;

- Maintain relationships between commercial products, service instances and underlying resources to support fulfilment and operational visibility;

- Provide OM with inventory context to perform impact analysis before service changes are executed;

- Can support framework agreement and contract-based ordering by validating existing customer entitlements and installed services.

Orders Visibility , Ownership & Exception Management: In addition to inventory visibility, Hansen Order Management provides operational visibility throughout the order delivery lifecycle through role-based workspaces, order ownership, milestone tracking and proactive exception management. Users can view and manage the orders they own, monitor progress and SLA objectives, and quickly identify orders requiring intervention. Configurable dashboards provide visibility of order status, pending tasks requiring actions, SLA’s and operational KPIs, enabling teams to actively manage customer commitments and delivery performance

Examples of how OM can support Vodaria Group:

- Provide role-based visibility of assigned orders, operational work queues and user responsibilities

- Track order progress, committed delivery dates and SLA objectives.

- Surface fulfilment fallouts, and orders at risk through configurable dashboards and exception views

- Generate proactive notifications for status changes, SLA risks, pending actions and fulfilment exceptions, ensuring order owners remain informed without manual monitoring.

- Integrate fallout and exception events with external ITSM and ticket management platforms, allowing incidents or work tickets to be automatically created, tracked and managed within Vodaria Group's existing operational support processes.

- Provide end-to-end traceability between customer orders, fulfilment activities, operational tickets and resolution outcomes

### MCP Interface for AI Agents

Hansen is actively investing in AI-enabled capabilities and has established a foundation for agent-based interactions through standards-based interfaces and MCP-aligned integration patterns. Hansen already has multiple AI-powered agents that interact with business capabilities across the CSF suite, providing practical examples of how AI can improve productivity, operational efficiency and user experience across the Lead-to-Order lifecycle.

For example, the Hansen Catalog AI Agent assists product managers with catalog and offer lifecycle activities, helping users create, update and maintain commercial and technical product definitions more efficiently. By leveraging catalog knowledge, relationships and business rules, the agent can guide users through catalog configuration and governance processes, reducing manual effort and accelerating product introduction.

Hansen is also investing in AI-powered Operational Assistants that support operational teams in monitoring, troubleshooting and resolving fulfilment issues. These assistants can help users investigate order fallout events, identify likely causes, surface relevant operational knowledge and recommend corrective actions, while maintaining human oversight and approval. This enables faster issue diagnosis, more efficient exception handling and improved operational resilience.

As Vodaria Group's automation and innovation strategy evolves, Hansen's vision is to support a standardized ecosystem of AI agents capable of securely interacting with CRM, CPQ, Catalog, Contract Management, Order Management, Product Inventory and network domains through MCP-aligned integration patterns. This foundation enables future use cases such as customer intent-to-solution generation, automated service qualification and feasibility assessment, intelligent commercial recommendations, contract renewal assistance, proactive order assurance, service impact analysis and AI-assisted operational support.

By leveraging open interfaces, governed access to business capabilities and human-in-the-loop controls, Vodaria Group can progressively introduce AI-driven automation while maintaining appropriate security, transparency, auditability and alignment with enterprise governance requirements. Hansen's API-first architecture and ongoing AI investment provide a flexible foundation for adopting both Hansen-delivered and third-party AI agents as business requirements continue to evolve.

## Integration & Open Architecture

| Integration area | Recommended response |
| --- | --- |
| Salesforce CRM CRM integration | Salesforce CRM remains the system of record for customer and opportunity management while Hansen delivers specialist Lead-to-Order capabilities through API-led integration. |
| Northbound channel/API integration | The solution supports both assisted and digital engagement models through a common set of CPQ and Catalog services. Whether accessed through Salesforce CRM, customer portals, partner channels or API-driven applications, the same product definitions, commercial rules, technical validations and pricing logic are consistently applied, ensuring a unified customer experience across all channels. |
| Southbound fulfilment integration | Hansen Order Management provides the orchestration layer between customer orders and downstream fulfilment systems. Through open APIs, integration adapters and alignment with Vodaria Group's integration architecture, the solution enables connectivity to inventory, service fulfilment, network orchestration, billing, workforce management and partner platforms, supporting end-to-end service delivery automation. |
| Event-Driven Architecture & Operational Visibility | The solution supports both synchronous API interactions and event-driven integration patterns, enabling the real-time exchange of quote, order and fulfilment status information across the ecosystem. This approach improves operational transparency, supports proactive exception management and aligns with modern observability and monitoring practices. |
| Open Architecture & Extensibility | The Hansen platform is designed around open, standards-based integration principles, allowing Vodaria Group to evolve its application landscape without introducing unnecessary dependency on bespoke customizations. Productized APIs, configuration-driven capabilities and controlled extension points provide flexibility for future business requirements while maintaining a sustainable and upgradeable solution architecture. |

# Future Growth, Automation and Innovation

The primary objective of Converged BSS Transformation is to establish a governed, scalable and data-driven Lead-to-Order operating model. Once this foundation is established, Vodaria Group will be positioned to introduce higher levels of automation, analytics and AI-driven assistance across sales, delivery and operational processes.

The proposed Hansen solution provides a scalable, catalog-driven foundation that enables Vodaria Group to progressively automate processes, simplify operations and accelerate service innovation without requiring major architectural change.

Progressive Process Automation

The shared Catalog, CPQ and Order Management architecture creates a foundation for increasing levels of automation across the lead-to-order lifecycle. Potential future automation opportunities include:

- Automated product, pricing and technical validation during quote creation.

- Automated service feasibility and availability verification for standard service requests.

- Automatic quote generation and approval routing based on commercial thresholds, customer characteristics and business policies.

- Automated order decomposition from commercial products into fulfilment-ready service and resource activities.

- Intelligent exception management and automated routing of fulfilment fallouts.

- Automated orchestration of inventory, network, provisioning, workforce and partner fulfilment activities.

- Proactive customer and partner notifications throughout the order lifecycle.

- Automated order status tracking and operational reporting across fulfilment domains.

AI and Decision Intelligence Readiness

Hansen views AI as an accelerator for productivity, decision support and operational efficiency rather than a dependency for core business processes. The proposed solution creates a governed foundation of product, pricing, configuration and order data that can support future AI-enabled capabilities as Vodaria Group's innovation strategy evolves.

Potential future use cases may include:

- Intelligent configuration recommendations based on historical quotation patterns.

- Pricing guidance and margin optimization recommendations for sales teams.

- Assisted quote and proposal generation to accelerate sales cycles.

- Predictive identification of fulfilment risks and delivery delays.

- Automated detection of operational bottlenecks and process improvement opportunities.

- AI-assisted identification of cross-sell and upsell opportunities within the customer base.

- Intelligent operational insights derived from quote, order and fulfilment trends.

Any future AI-enabled capabilities would operate within Vodaria Group's approved data governance, security and compliance framework, incorporating role-based access controls, auditability and appropriate human oversight. The use of customer, ordering or operational data for AI training, analytics or optimization activities would be subject to Vodaria Group's policies, permissions and approval processes.

Open Innovation Foundation

Hansen's open, standards-aligned architecture provides a foundation for continuous innovation across the Converged BSS Transformation ecosystem. Through governed APIs, event-driven integration and reusable platform capabilities, Vodaria Group can evolve its technology landscape by introducing new digital channels, partner ecosystems, orchestration platforms, automation technologies and future AI-driven capabilities without requiring fundamental architectural change. This approach protects existing investments while providing the flexibility to adopt emerging technologies, industry standards and future innovation initiatives as business needs evolve.

Business Benefits

By progressively increasing automation across the lead-to-order lifecycle, Vodaria Group can achieve significant business benefits, including:

- Faster quote-to-order and order-to-delivery execution.

- Improved sales productivity and reduced administrative effort.

- Reduced operational complexity and manual handoffs.

- Higher order quality and reduced fulfilment fallout.

- More consistent customer and partner experiences.

- Improved scalability without proportional growth in operational cost.

- Faster introduction of new services and commercial offerings.

- Increased operational visibility and governance.

- A foundation for future AI-enabled innovation and intelligent operations.

Outcome

The proposed solution delivers more than a modern CPQ and Order Management platform. It establishes a future-ready, catalog-driven operating foundation that enables Vodaria Group to scale enterprise and wholesale operations, accelerate service innovation, increase automation over time and adopt emerging technologies while maintaining governance, flexibility and architectural control.

# Security, Compliance & Assurance

Hansen has reviewed Vodaria Group's “Annex 2 – Security Directives.pdf”. Hansen maintains an Information Security Handbook that defines the governance, policies, controls and operational practices used across Hansen-hosted and managed environments. The handbook can be provided separately as part of Vodaria Group's security and compliance evaluation and is closely aligned with Vodaria Group's security directive. Hansen agrees to address security alignment with Vodaria Group in the contracting stage including alignment on a Data Processing Agreement

A sampling of the standards and certifications achieved and maintained by Hansen are available on our public website at the following locations: About Hansen — Hansen Technologies

# Customer Success & Support

Hansen's objective is not merely to resolve incidents but to support continuous evolution of the Converged BSS Transformation platform as Vodaria Group's Lead-to-Order operating model matures.

- Hansen Approach

- Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

- Hansen helpdesk is the first point of contact for Support services. The SLAs outlined in the table below represent an improvement on those defined in the current license agreement and are aligned with prevailing industry standards.

| Production SLAs |  |  |  |  |
| --- | --- | --- | --- | --- |
| Priority | Response Time | Update Every | *Remedy Time | 24/7 or Business Hours |
| Sev-1 - Service Down (Production Environment) | 15 minutes | 1 hour | 4 hours | 24/7 |
| Sev-2 - Service Degrade (Production Environment) | 1 hour | 2 hours | 8 hours | Business hours |
| Sev-3 - Feature Failure | 1 business day | 1 day | 10 Business days | Business hours |
| Inquiry | N/A | N/A | 12 business days | Business hours |

* Remedy is defined as the provisioning of either a reasonable workaround, hotfix, data correction script, patch, or a specification plan for how Hansen will address the Incident and an estimate of how long it will take to resolve the Incident. For the purposes of calculating the applicable Remedy timeframes under the Support SLAs, time shall only count during periods in which the Incident is under Hansen’s responsibility and Hansen is able to actively progress the Remedy.

- KPIs

FTR “First time right” success rate of orders where failure is not caused by non-Hansen systems is greater than or equal to 99.7%.

Zero core product defect fixes causing a P1, P2 or rollback.

# Volume 2 - Transformation & Delivery Proposal

# Transformation Roadmap & Phasing

## Business Outcome

Establish a controlled and measurable transformation journey that delivers business value incrementally while reducing implementation risk and operational disruption.

Hansen Phasing approach ensure that or allows for:

- Protect customer experience and brand integrity by avoiding fragmented journeys, ensuring each phase delivers a complete, usable proposition.

- Manage complexity pragmatically, deferring the highest-risk capabilities (e.g. device pricing, terminal wall, complex bundling) until foundational capabilities are stable.

- Accelerate time-to-value by enabling earlier market release of simpler propositions while more complex capabilities are developed in parallel.

- Align investment with proven outcomes, allowing decisions on later phases to be informed by real delivery progress, customer behaviour, and operational learnings.

- Reduce delivery and commercial risk by starting with a contained, lower-volume scope before scaling to core revenue-generating brands and channels.

- Provide flexibility against commercial uncertainty, particularly around brand strategy, upgrade paths, and channel prioritization, without blocking early progress.

Why This Matters to Vodaria Group.

Converged BSS Transformation represents a significant business transformation. Phasing the programme allows Vodaria Group to prove business value incrementally, reduce programme risk and incorporate lessons learned before expanding into broader enterprise use cases.

## Hansen Approach

Hansen proposes a phased implementation covering mobilisation, design, platform foundation, integration, migration, testing, deployment and run/evolve. Each phase delivers business capability while progressively establishing the future Converged BSS Transformation Lead-to-Order operating model.

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

## Key Deliverables

Discovery (Pre-foundation) Phase

- Architecture design with integration points and protocols

- High level business requirements document

- High level delivery schedule, test & migration strategy

Foundation phase

- AWS environments with Hansen applications deployed and integrated as per architecture design

- CI/CD pipeline

- Demo of end to end simplified user journey

- Release strategy

MVP1 (Wholesale)

- Set up of Vodaria Group's Wholesale products in Hansen Catalog, CPQ & Order Manager

- Data migration

- Unit & QA test results with risk assessment

- Release strategy

MVP2 (Enterprise)

- Set up of Vodaria Group's Enterprise products in Hansen Catalog, CPQ & Order Manager

- Data migration

- Unit & QA test results with risk assessment

- Release strategy

- Post launch support

## Success Criteria

The project will be deemed successful when the agreed scope is delivered on time and within budget, all acceptance criteria are achieved, stakeholders formally approve the solution, and the expected business benefits and operational outcomes are demonstrably realised.

- Schedule performance – on time delivery of key milestones.

- Budget performance – delivered within approved forecasted budget.

- Scope delivery – delivery meets SOW and any agreed changes.

- Quality – acceptance of quality criteria, UAT pass and risk items within agreed thresholds.

- Business outcomes validated at each phase to ensure alignment and formal sign off received with stakeholder satisfaction.

- Operational readiness – User training, Support & Maintenance model agreed and transition to BAU.

# Delivery Methodology & Execution Model

## Business Outcome

Enable continuous validation of business requirements and operational readiness throughout delivery.

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

Why This Matters to Vodaria Group

Complex enterprise processes evolve during delivery. A flexible but governed execution model ensures the solution remains aligned to Converged BSS Transformation objectives.

## Hansen Approach

Hansen’s proven delivery approach ensures an iterative approach to deliver for success

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

A phased hybrid approach ensures alignment with business requirements and expectations.

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

## Delivery Responsibilities

High level summary for typical solution that includes Catalog, CPQ, OM & PI

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

## Success Criteria

- Early validation of requirements

- Reduced rework

- Stakeholder engagement

- Improved requirement maturity

# Governance Structure

## Business Outcome

Provide transparency, accountability and executive control throughout the programme lifecycle.

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

Why This Matters to Vodaria Group

Converged BSS Transformation spans multiple business and technical domains requiring clear decision pathways and escalation processes.

## Hansen Approach

Governance forums should focus not only on delivery progress but also on achievement of Converged BSS Transformation business outcomes, alignment across Salesforce CRM and downstream fulfilment workstreams, and management of cross-programme dependencies.

## Key Deliverables

- Governance charter

- Steering committee

- Design authority

- RAID process

- Decision register

## Success Criteria

1. Strategic Alignment

- Governance forums support delivery of business objectives.

- Decisions align with programme, portfolio, and organisational priorities.

- Executive sponsorship remains active and engaged.

2. Clear Roles and Accountability

- Roles and responsibilities are formally defined and understood.

- Decision-making authority is documented (RACI, Delegations of Authority).

- Escalation paths are clear and consistently followed.

3. Effective Decision-Making

- Decisions are made within agreed timescales.

- Minimal delays caused by governance approvals.

- Decisions are documented, communicated, and tracked to completion.

4. Risk and Issue Control

- Risks and issues are identified early and managed proactively.

- Governance boards review RAID logs regularly.

- Escalations are resolved within agreed SLAs.

5. Stakeholder Engagement

- Appropriate stakeholder representation at each governance level.

- High attendance and participation in governance forums.

- Stakeholder satisfaction with communication and governance processes.

6. Change Management Effectiveness

- All material scope, budget, or timeline changes follow agreed change control processes.

- Change decisions are made promptly.

- Audit trail exists for all approved changes.

7. Reporting and Transparency

- Regular reporting cadence maintained.

- Accurate and timely status reporting.

- KPIs, financials, risks, and milestones visible to stakeholders.

8. Compliance and Assurance

- Governance processes comply with organisational standards.

- Stage-gate reviews completed successfully.

- Audit findings and non-compliances are addressed promptly.

9. Delivery Performance

- Projects deliver on time, within budget, and to agreed quality levels.

- Benefits realisation targets achieved.

- Customer and stakeholder satisfaction targets met.

# Roles & Responsibilities / RACI

## Business Outcome

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

Why This Matters to Vodaria Group

Successful transformation depends on clear ownership between Vodaria Group, Hansen and any integration partners.

## Hansen Approach

Defines ownership across architecture, configuration, testing, migration, support and governance functions.

## Key Deliverables

- RACI matrix

- Responsibility definitions

- Escalation model

## Success Criteria

- Reduced delivery ambiguity

- Faster decision cycles

- Improved stakeholder engagement

# Change Control

## Business Outcome

Enable Converged BSS Transformation to evolve without compromising scope, budget, quality or delivery timelines.

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

Why This Matters to Vodaria Group

Business priorities will inevitably change throughout the programme lifecycle.

## Hansen Approach

Formal change control supported by governance and impact assessment.

## Key Deliverables

- Change process

- Assessment templates

- Impact reports

## Success Criteria

- Controlled scope growth

- Transparent decision making

- Predictable delivery outcomes

# Integration Strategy

## Business Outcome

Create a connected lead-to-order ecosystem that supports business processes across Salesforce CRM, fulfilment and operational systems.

Why This Matters to Vodaria Group

Converged BSS Transformation depends on multiple systems operating as a unified business platform.

## Hansen Approach

API-first integration strategy with clearly defined ownership boundaries.

## Key Deliverables

- Integration architecture

- Interface catalogue

- API specifications

- Event framework

## Success Criteria

- Reliable integrations

- Reduced manual hand-offs

- Improved system visibility

- Scalable architecture

# Environment & DevOps Strategy

## Business Outcome

Provide a reliable, secure and scalable platform foundation for implementation and ongoing operation.

Why This Matters to Vodaria Group

Operational resilience is critical for supporting enterprise growth and future automation.

## Hansen Approach

Controlled environments, CI/CD pipelines, automated deployment and observability.

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

## Key Deliverables

- Environment strategy

- DevOps framework

- Deployment governance

- Monitoring architecture

## Success Criteria

- Stable releases

- Reduced deployment risk

- Faster issue resolution

- Operational transparency

# Testing & Quality Assurance

## Business Outcome

Provide confidence that the future operating model is ready for production deployment.

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

Why This Matters to Vodaria Group

A robust testing process ensures seamless delivery and increases confidence in quality of functionality.

## Hansen Approach

We adopt a shift-left testing approach where quality activities begin from the requirements phase and continue throughout the SDLC.

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

## Key Deliverables

- Test strategy

- Test plans

- Defect management process

- Acceptance criteria

## Success Criteria

- Business acceptance achieved

- Performance targets achieved

- Critical defects resolved

- Operational readiness confirmed

# Data Continuity & Migration

## Business Outcome

The objective is to transition Vodaria Group to a more efficient and scalable operating model while preserving the information required to support customer commitments, fulfilment activities and ongoing business operations.

Why This Matters to Vodaria Group

Migration is frequently the highest-risk component of transformation programmes.

## Hansen Approach

Hansen recognises that data continuity and business continuity are critical success factors for the Converged BSS Transformation transformation. Migration should not be viewed solely as a technical activity, but as a controlled business transition ensuring that product definitions, customer agreements, active services and operational processes are transferred to the new Lead-to-Order operating model with minimal disruption.

Hansen will work jointly with Vodaria Group to define the migration strategy, scope, sequencing and acceptance criteria. The migration approach will prioritise active customer services, commercial agreements and product definitions required to support ongoing business operations, while also identifying opportunities to rationalise legacy product structures and reduce complexity within the future Catalog model.

Migration planning will include data assessment, mapping, cleansing, reconciliation, rehearsal migrations and cutover planning. Multiple validation cycles will be performed to ensure data quality, integrity and traceability before production deployment.

Where appropriate, migration may be executed in phased waves aligned with Vodaria Group's implementation roadmap, enabling business value to be delivered incrementally while reducing operational and programme risk.

## Key Deliverables

- Migration strategy

- Data quality assessment

- Migration design and mapping

- Migration rehearsal cycles

- Reconciliation reports

## Success Criteria

- Successful migration cutover completed

- Data accuracy and reconciliation objectives achieved

- Business continuity preserved throughout transition

- Customer commitments and fulfilment activities maintained without disruption

- Legacy product and data complexity reduced where agreed

The outcome is not simply successful data migration. The outcome is the establishment of a governed Lead-to-Order foundation where products, commercial agreements, customer services and fulfilment activities operate consistently through the Converged BSS Transformation operating model. This creates a scalable platform for future growth while reducing dependency on legacy processes and fragmented data structures.

# Cutover & Go-Live

## Business Outcome

Transition Vodaria Group to the new operating model with minimum disruption.

Why This Matters to Vodaria Group

Go-live represents the point at which business value begins to be realised.

## Hansen Approach

Controlled cutover supported by rehearsals, governance checkpoints and hypercare.

## Key Deliverables

- Cutover plan

- Command centre model

- Hypercare framework

## Success Criteria

- Successful go-live

- Minimal business disruption

- Rapid issue resolution

# Business Readiness & Enablement

## Business Outcome

Equip users, administrators and support teams to successfully adopt and operate Converged BSS Transformation.

Why This Matters to Vodaria Group

Technology alone will not deliver transformation without user adoption.

## Hansen Approach

Role-based enablement supported by training, communications and operational preparation.

## Key Deliverables

- Training programme

- User guides

- Operational procedures

- Adoption plan

## Success Criteria

- User readiness achieved

- High adoption rates

- Reduced support demand

# Assumptions, Dependencies & Exclusions

| Category | Assumption / exclusion |
| --- | --- |
| Salesforce CRM | Salesforce CRM remains Vodaria Group's system of record for accounts, contacts, opportunities and customer engagement. Hansen’s scope includes the agreed integration required to launch and operate Hansen Sales Navigator and CPQ from the Salesforce CRM sales journey, exchange the agreed customer and opportunity context, and return relevant quote and order status. Vodaria Group remains responsible for its Salesforce CRM licences, tenant administration, data quality, security configuration and existing CRM processes. Any material Salesforce CRM process redesign, custom object development, migration, or changes outside the agreed integration interfaces will be subject to separate scope and change control. The final integration pattern, including embedded, linked or API-led operation, will be agreed during solution design. |
| Network Inventory / Orchestration | Physical network inventory, network resource planning, network orchestration, network management and service activation platforms are outside the Hansen software scope and are expected to be provided through other Converged BSS Transformation workstreams or existing Vodaria Group platforms. Hansen’s scope includes the specifically agreed integrations required for serviceability, feasibility, reservation, release, fulfilment, activation and status exchange. Hansen Portfolio Inventory is limited to the agreed customer product and service inventory scope. Any extension into physical network inventory, resource inventory, network orchestration or service activation product scope will require separate solution design, estimation and commercial agreement. |
| CLM / e-signature / document generation | Legal document generation, redlining, legal negotiation, e-signature and Contract Lifecycle Management are outside the Hansen product scope and will be provided by Vodaria Group, Salesforce CRM, Vodaria Icertis CLM and/or other third-party platforms selected by Vodaria Group. Hansen will provide the agreed commercial agreement data and integration interfaces required to support these processes. The selected systems, system-of-record boundaries, data contracts, lifecycle events, security model and integration responsibilities must be confirmed during discovery. Estimates assume that the selected third-party platforms expose suitable, documented and testable interfaces. Changes arising from selection or replacement of these platforms after interface design has commenced may require change control. The external CLM remains the system of record for the executed legal contract, legal clauses, signatures and legal lifecycle. Hansen’s Commercial Agreement repository retains the operational commercial data required for contract-based ordering, including agreed products, configuration, pricing, commitments and entitlements. Responsibility for initiating expiry, renewal and legal review events, and for synchronising resulting changes with Hansen, will be agreed during detailed design. |
| Billing | Vodaria Group's existing or future billing and ERP platforms remain the systems of record for billing, invoicing, accounting and revenue recognition. Hansen will provide the agreed commercial order, charge, price, contract-reference and service-activation data required by the agreed billing integration. Billing configuration, invoice production, tax calculation, accounting processes and billing-platform changes are outside Hansen scope unless explicitly included. Interface direction, payloads, triggering events, error handling, reconciliation and ownership of billing readiness will be confirmed during detailed design. |
| AI/MCP | Vodaria Group's MCP requirement is included as a defined solution dependency, but the specific tools, business operations, read/write permissions, supported domains, security controls and delivery release must be agreed. Standard Hansen APIs and events will be used where they satisfy the approved use cases. Any native MCP tools, MCP servers, agent interfaces or wrappers not included in the contracted product release will be subject to product availability and solution design confirmation, licensing and/or separately scoped Professional Services. No AI use case will use Vodaria Group data for model training or optimisation without Vodaria Group's explicit approval and agreed data-governance controls. |
| Business Intelligence | Hansen will expose the agreed data through supported APIs, events or extracts, subject to product capability, security, performance and data-governance constraints. Vodaria Group is responsible for ingestion, transformation, enterprise data modelling, storage and reporting within its data lake or enterprise BI platforms unless separately contracted. The required data domains, event definitions, retention, frequency and reconciliation responsibilities will be agreed during detailed design. |
| Volumetrics | Infrastructure sizing, solution design and performance planning are based on Vodaria Group's stated maximums of 3,500 concurrent sales and care users, 40,000 TPS peak charging, up to up to 500 line items per quote and up to up to 2,000 sites per enterprise order per quote/order. Final sizing and acceptance criteria depend on confirmation of concurrent users, transaction distribution, peak-hour volumes, API throughput, payload sizes, workflow complexity, integration response times, data retention and reporting workload. Large-quote and multi-site performance will be validated against an agreed representative test model and test environment. Material changes to the confirmed volumetric profile may require re-sizing, additional infrastructure and change control. |
| Commercial | Pricing is based on the solution scope, modules, quantities, environments, delivery responsibilities, support model and third-party assumptions stated in this response and the commercial schedules. Final licence, subscription, maintenance, support, managed-service, Professional Services, payment, indexation and renewal terms remain subject to Hansen commercial and legal approval and execution of the definitive agreement. Any material change to scope, volumes, integration count, environment estate, customer responsibilities or delivery timetable may require commercial adjustment through the agreed change-control process. |
| SaaS Services | The solution is proposed as a Hansen-managed SaaS deployment hosted in an agreed EU region within the Hansen-managed AWS cloud environment. Hansen is responsible for the contracted Hansen SaaS infrastructure, platform operation, monitoring, patching, backup, platform security, recovery and core product upgrade activities. Connectivity from Vodaria Group and third-party systems, Vodaria Group identity-provider configuration, customer-controlled security components and customer-side network changes remain Vodaria Group responsibilities unless expressly included. Data residency, recovery objectives, availability, maintenance windows and security responsibilities will be defined in the SaaS and service-level schedules. |
| Support & Maintenance and Managed Services boundary | Maintenance and Support covers access to and support for the contracted Hansen core products and Hansen-managed cloud-native components, including incident intake, product-defect investigation, applicable fixes, product escalation. It does not include operation of Vodaria Group business processes, routine application administration, manual order-fallout resolution, order replay, customer-data correction, new configuration, new integrations, enhancements or continuous-improvement delivery unless included in an agreed Managed Services or Professional Services schedule. L1, L2 and L3 ownership, coverage hours and escalation responsibilities will be defined in the support schedule. |
| Custom solution elements | Customer-specific widgets, plugins, adapters, workflows, integrations and other solution extensions are supported during implementation, warranty and hypercare in accordance with the delivery agreement. Ongoing support and maintenance of these elements is not assumed to be included within standard product maintenance unless explicitly listed in the support schedule. Where ongoing support is required, it will be provided through an agreed Professional Services or Managed Services arrangement. |
| External systems and API readiness | Vodaria Group and its third-party providers will make available documented, secure and testable interfaces, contracts, representative test data, non-production endpoints, technical contacts and appropriate access for all in-scope integrations. Estimates assume that external systems meet agreed response-time, availability and data-quality requirements. Delays, interface limitations or material changes in third-party systems may affect delivery and will be managed through dependency governance and change control. |
| Testing and performance responsibility | Hansen will perform the product, configuration and integration testing identified in the agreed test strategy. Vodaria Group is responsible for business acceptance, provision of representative test data, participation by business and technical users, and acceptance sign-off. For Hansen to support end-to-end testing involving Vodaria Group or third-party systems requires those systems and resources to be available in accordance with the agreed plan. Product-level penetration testing and standard product performance evidence are distinct from Vodaria Group-specific end-to-end security and performance testing, which must be explicitly scoped and priced. |
| Scope baseline and requirement maturity | The solution and estimates are based on the RFP, annexes, consolidated Vodaria Group Q&A and assumptions available at proposal submission. Detailed discovery will elaborate these requirements into implementable scope and acceptance criteria but is not assumed to introduce materially new capabilities without adjustment. New use cases, materially changed requirements or requirements not reasonably identifiable from the proposal baseline will be handled through the agreed change-control process. |
| Project management and workforce capabilities | Hansen Order Management provides order-level workflow, task, dependency, milestone, exception and status management within the agreed fulfilment processes. Enterprise PPM, programme portfolio management, workforce capacity planning, financial project control, resource scheduling and project budgeting remain external system responsibilities unless explicitly scoped. Where required, Hansen will integrate agreed order and milestone information with Vodaria Group's selected PPM, ERP or workforce-management platforms. |
| Customer SME / Decision Dependency | Vodaria Group will provide business, architecture, integration, testing and operational SMEs, together with timely design decisions, approvals, access and acceptance activities in accordance with the agreed project plan. |
| Data Migration Dependency | Vodaria Group is responsible for providing source data extracts, source system expertise, business validation and acceptance of migrated data. Migration estimates assume reasonable size of data with reasonable source data quality and documented source structures. |

# Hansen Company Profile

Hansen Technologies is a global provider of industry-specific software and services to the Energy & Utilities and Communications & Media industries. Founded in 1971 and publicly listed on the Australian Securities Exchange, Hansen has built its business around long-term customer partnerships in sectors where billing, product lifecycle, order management, customer engagement, market operations and revenue processes are mission-critical. Hansen software is used in more than 80 countries, and the organization combines global product investment with regional delivery and support capability.

For Vodaria Group, this matters because Converged BSS Transformation is not simply a replacement of CPQ and Order Management tools. It is a transformation of the lead-to-order operating model required to support wholesale and enterprise growth, reduce manual coordination, improve complex multi-site handling and create a scalable foundation for future automation. Hansen’s Communications portfolio is designed to help service providers define, sell, configure, validate, order and fulfil complex services through a catalog-driven, API-first operating model.

## Global scale with long-term industry focus

Hansen’s global footprint provides access to product depth, implementation experience and local market understanding. With more than 1,900 team members across 29 offices, our software is used in more than 80 countries and an average customer lifetime of more than 10 years. This long-tenure profile is important in telecom and utility environments because the selected platform must remain operationally relevant over multiple product cycles, architectural changes and market shifts.

Hansen’s customer base spans Energy & Utilities and Communications & Media. In Energy & Utilities, Hansen supports customer information systems, market processes, meter data, billing and digital engagement capabilities. In Communications & Media, Hansen supports service providers with catalog, CPQ, order management, inventory, provisioning, billing and data capabilities that underpin commercial agility and operational control. This dual-sector focus is useful for Vodaria Group because both industries demand reliable, rules-driven platforms that control critical customer, product, order and revenue data.

## Global Customer Base and Telecom Experience

Hansen’s customer base provides evidence of both breadth and relevance. Public Hansen materials reference 80M+ Energy & Utilities end-customers served, 360M+ Communications & Media global end subscriptions supported, 25B+ minutes per year via Hansen’s Digitalk Carrier Cloud and software used in 80+ countries. Hansen also has more than 115 CSP customers and 350M CSP end customers supported across the Communications customer base. These metrics highlight a business that supports large-scale operational environments rather than narrow departmental applications.

## Communications & Media experience relevant to Converged BSS Transformation

For FENIX, Hansen’s work with providers that need to rationalize product data, standardize sales and fulfilment processes and support increasingly complex commercial offers. Hansen’s Communications Suite is centered on a catalog-driven model in which commercial, service and resource definitions are governed centrally and consumed consistently by CPQ, Order Management and adjacent systems. This is important because complex enterprise and wholesale opportunities often include multiple sites, service types, dependencies, approval paths, technical validations and fulfilment handoffs. Enabling Vodaria Group to be ready for “what’s next” is what we do and will bring to Converged BSS Transformation.

## Why Hansen is a strong fit for Vodaria Group

Hansen offers Vodaria Group a proven industry provider with the scale to deliver, the specialization to understand wholesale & enterprise telecom complexity and the platform orientation to support Converged BSS Transformation as a long-term business transformation. The value of the Hansen proposition is not only the individual software components, but the ability to connect product governance, guided selling, quote validation, order orchestration and operational visibility into a coherent lead-to-order foundation for Vodaria Group's next phase of enterprise growth.

# References

Hansen will provide relevant telecommunications references subject to customer approval and confidentiality constraints at the appropriate time during the process. While the slide below shows a selection of our global customers, Hansen will focus reference efforts on Airtel, Telefonica, DISH/Echostar and ViaSat due to your focus on Wholesale and Enterprise product suite and required solution.

Figure: Vodaria target lead-to-order architecture (Hansen Catalog, CPQ, Order Management integrated with Salesforce CRM).

# Commercial Summary

Hansen proposes a transparent commercial model for Vodaria Group that separates software licence fees, maintenance and support, RGU-based growth, delivery services and SaaS/Managed Services. This structure is intended to give Vodaria Group a clear five-year view of committed costs while preserving flexibility for growth as the Converged BSS Transformation platform scales across wholesale and enterprise lead-to-order operations.

The proposed model is designed around three principles: predictable annual investment, objective growth triggers, and controlled renewals. The base annual licence fee covers the agreed in-scope software modules and the existing estimated RGU baseline. As usage grows, additional RGU capacity is priced through defined tiers, with each tier representing approximately ten percent additional capacity above the agreed baseline. Maintenance and support are calculated annually as twenty percent of the total annual licence fees applicable for that year.

| Commercial component | Pricing treatment | Purpose / Vodaria Group benefit |
| --- | --- | --- |
| Annual software licence | Fixed annual fee for the initial five-year term, covering agreed Hansen software modules and the agreed baseline RGU volume. | Creates predictable contracted licence cost for the core Converged BSS Transformation CPQ/OM capability. |
| RGU growth component | Tiered annual growth fee triggered only when actual or contracted RGUs exceed the included baseline threshold. | Allows Vodaria Group to scale without renegotiating the full commercial model each year. |
| Maintenance and support | 20% of total annual licence fees for the applicable year, including base licence and any activated RGU growth tier fees. | Aligns support charges to the software footprint being supported. |
| Delivery services | To be inserted as a separate one-time or phase-based services fee schedule to cover the deployment, integration and training services. | Keeps implementation services transparent, fixed price and distinct from recurring software fees. |
| SaaS/Managed services | Hansen is proposing a Managed Services solution which includes the required AWS infrastructure and Hansen services to operate, monitor and maintain the Vodaria Group solution. | Provides a SaaS/managed services offering to remove risks from the operating model. Hansen provides flexibility to right size these services for Vodaria Group. |
| Renewal protection | Renewal indexation linked to CPI and advance notice provisions. | Limits surprise increases and gives procurement a defensible long-term cost framework. |

## Commercial Assumptions

| Assumption category | Assumption |
| --- | --- |
| Initial term | Five-year initial committed term from the production start date or contract effective date, as agreed in the final agreement. |
| Currency | All prices are in Euros unless otherwise specifically noted. |
| Baseline RGUs | The annual base licence covers Vodaria Group's existing estimated number of RGUs: 28 million subscribers. |
| Modules included | The licence covers the Hansen software modules listed in the software schedule: Hansen Catalog, Hansen CPQ, Hansen OM, Hansen Portfolio, Hansen Informatics, and Hansen Sales Navigator. |
| Geographic / legal entities | Pricing assumes use by Vodaria Group in Sweden for its global network. |
| Environments | Hansen has included 6 environments; Development, Quality Assurance, Systems Integration Testing, User Acceptance Testing Pre-Production, and Production. |
| Taxes and third-party charges | Fees exclude taxes, duties, third-party licence fees, third-party cloud/service charges and customer-side costs unless expressly stated. |
| Commercial governance | All prices, discounts, payment milestones, indexation and renewal protections are subject to final scope, commercial and legal approval. |
| Confidentiality | Confidentiality language in all documents that this is Hansen confidential information to be used solely for the purpose of adjudicating Hansen’s response. |
| Pricing | Pricing is based on our standard delivery model, to be performed in accordance with our standard terms and conditions. |
| Inflation Adjustments | All annual and recurring pricing during the Term will be adjusted annually based upon the past year’s CPI rate. |

## Annual Software License

The annual software licence fee provides Vodaria Group with the right to use the contracted Hansen software modules for the Converged BSS Transformation CPQ and Order Management solution during the initial five-year term. The base licence fee is intended to cover Vodaria Group's current estimated RGU baseline, so the first tier of growth is only triggered where Vodaria Group exceeds the included RGU capacity threshold defined in the contract.

Total Annual Licence Fee = Base Annual Licence Fee + Activated RGU Growth Tier Fee(s)

The base annual licence fee covers the agreed baseline RGU volume. Growth tier fees apply only when the RGU threshold for the relevant tier is exceeded, based on the agreed measurement process.

### RGU Definition & Assumptions

For the purpose of this response, an RGU (Revenue Generating Unit) is a distinct active, recurring-revenue customer service managed through the Converged BSS Transformation platform and represented within Vodaria Group's customer service inventory, portfolio, or billing environment.

An RGU represents a customer-facing service that is active, and billable. It does not include underlying network resources, inventory objects, ports, circuits not directly contracted to a customer, quote lines, order lines, work orders, implementation tasks, or other operational records.

Hansen has based the proposed Converged BSS Transformation commercial model on an initial planning estimate of 28 million subscribers active RGUs, where an RGU is defined as one active, billable, customer-facing service instance managed through the Converged BSS Transformation lead-to-order, order management, portfolio, and billing handoff process. This estimate is intended to represent Vodaria Group's current wholesale and enterprise service footprint across in-scope product families and will be validated against Vodaria Group's active customer service inventory or billing system of record prior to contract finalisation.

The estimate recognises that Vodaria Group's business is not measured by consumer subscribers, but by active wholesale and enterprise services, customer locations, service components, and contracted connectivity products. Growth in RGUs therefore reflects expansion in Vodaria Group's commercial service estate and platform utilisation, rather than simple customer-count growth.

For pricing purposes, Hansen proposes that the base annual licence includes up to 28 million subscribers RGUs, with additional growth capacity handled through agreed tier bands. Each tier should be measured against the same auditable RGU definition and reviewed annually, unless Vodaria Group prefers a different measurement cadence. For commercial sizing purposes, Hansen has assumed that the Converged BSS Transformation solution will support an active service footprint of approximately 28 million subscribers RGUs, subject to validation during contract finalisation against Vodaria Group's service inventory and/or billing systems of record.

This estimate reflects Vodaria Group's current and anticipated wholesale and enterprise service footprint and is intended solely as a commercial sizing baseline for software licensing purposes.

The final contracted baseline RGU volume will be mutually agreed following validation of the agreed RGU definition and measurement methodology.

## RGU Growth Tier Structure

The RGU growth component is intended to give Vodaria Group transparent scalability. The base annual licence covers the existing estimated RGU volume assumed to be 28 million subscribers for this pricing proposal. Each additional tier increases the contracted RGU capacity by approximately ten percent of the baseline RGU count. The final thresholds should be calculated once Vodaria Group confirms the agreed baseline RGU figure and the commercial definition of an RGU.

| Growth Tier | Tier Start | Tier End | Cost per RGU Per Month |
| --- | --- | --- | --- |
| Growth Tier 1 | 15% discount | 15% discount | €4.17 |
| Growth Tier 2 | 15% discount | 15% discount | €3.75 |
| Growth Tier 3 | 15% discount | 15% discount | €3.33 |
| Growth Tier 4 | 15% discount | 15% discount | €2.92 |
| Growth Tier 5 | 15% discount | 15% discount | €2.50 |
| Growth Tier 6 | 15% discount | and above | €2.08 |

### Delivery Services

The Delivery Services pricing is based upon the solution scope and professional services described in Volume 2: Transformation & Delivery Proposal.  Hansen will agree to delivery these services for a fixed price as noted in the Commercial Pricing section. All fixed prices will be contingent upon joint workshops between Vodaria Group and Hansen with the output being an agreed fixed price scope for the project.

### Commercial Pricing

The table below lists the commercial pricing estimates for the Hansen solution described within this response document.  Hansen looks forward to walking through and aligning the commercial pricing with the Vodaria Group team.

| Line item | Cost to Vodaria Group |
| --- | --- |
| Base annual licence fee | €1.2M per year |
| Included baseline RGU volume | 28 million subscribers |
| Maintenance and Support | 20% of Annual license and RGU fees |
| Delivery Services - Implementation and Deployment | € 2,782,000 one-time fee |
| SaaS Fees | €1.2M per year |

## Renewal Protection and CPI Indexation

Hansen recognises that Vodaria Group requires commercial protections that reduce cost uncertainty at renewal and avoid unexpected increases after the initial term. Hansen is prepared to structure renewal pricing around transparent indexation principles, with CPI used as the primary reference mechanism for recurring software and support fees, subject to the final commercial agreement.

The intent is not to leave renewal pricing open-ended. Instead, the renewal mechanism should give Vodaria Group a clear view of how recurring fees may change, when those changes may apply, what notice will be provided, and how any increase is bounded. This provides procurement and finance with a predictable cost-control framework while allowing Hansen to account for normal inflationary movements in operating and support costs.

## Commercial Exclusions and Change Control

The following exclusions should be confirmed in the final commercial response to avoid ambiguity between software fees, delivery services, managed services and third-party responsibilities.

| Exclusion / boundary | Description |
| --- | --- |
| Out-of-scope modules | Modules not listed in the software schedule are excluded unless added through an amendment or change request. |
| Third-party systems and charges | Third-party software, cloud services, marketplace products, partner fees, connectivity charges and external platform costs are excluded unless expressly included. |
| Customer/SI responsibilities | Vodaria Group and/or its appointed SI remain responsible for activities allocated to them in the RACI and delivery plan. |
| Material scope changes | New product families, additional markets, new integrations, additional environments, complex migration scope and additional use cases may require change control. Hansen will finalize a statement of work as part of the delivery contract to ensure both parties are aligned. |
| Custom development | Custom extensions or product changes not explicitly covered by the requirements or RFP response are subject to impact assessment, roadmap governance, commercial agreement and acceptance criteria. |
| Regulatory/tax changes | Costs arising from new legal, regulatory, security or tax requirements may be handled through change control unless already included in the agreed scope. |

# ESG & Sustainability

Hansen Technologies' approach to sustainability, climate-related matters, responsible sourcing and corporate governance is detailed in our FY25 Annual Report and FY25 Sustainability Data Book, both available on our website. Financial Reports & Presentations — Hansen Technologies

Our most current sustainability disclosures, including greenhouse gas emissions, climate-related initiatives, responsible business practices and ESG performance metrics, will be published in our FY26 Annual Report and FY26 Sustainability Data Book on 19 October 2026.

Additional information regarding our environmental management and social practices is available in the following Hansen policies and resources, all publicly available on our website: Hansen Investor Relations — Hansen Technologies

- Environmental & Climate Change Policy

- Waste & E-Waste Management Policy

- Supplier Code of Conduct

- Global Code of Conduct

- Human Rights Policy

- Corporate sustainability webpage

Hansen also participates in independent ESG assessments. Our latest EcoVadis Scorecard (Bronze Medal) is attached and provides further information on our performance across environmental, labour and human rights, ethics and sustainable procurement topics.

Together, these documents provide a comprehensive overview of Hansen's sustainability commitments, carbon reduction activities, responsible sourcing practices, accessibility and inclusion initiatives, and broader ESG performance.

Please see Appendix E for Hansen response to Vodaria Group environmental requirements

# Appendix A - Compliance Summary

| Requirement set | Total | Fully compliant | Partially compliant | Not compliant / gap |
| --- | --- | --- | --- | --- |
| CPQ Requirements | 361 | 210 | 119 | 32 |
| OM Requirements | 296 | 240 | 55 | 1 |
| IT & General Requirements | 84 | 64 | 17 | 3 |
| Professional Services / SaaS | 16 | 16 | 0 | 0 |
| Total | 757 | 530 | 191 | 36 |

# Appendix B – Environmental Requirement mapping

| Ref | Hansen Response |
| --- | --- |
| A.1 | Hansen Technologies maintains documentation relating to its products and services, including product information, implementation documentation, user documentation and relevant sustainability disclosures. Sustainability, climate and governance information is publicly available through Hansen's annual reporting and corporate disclosures. Additional information may be provided upon reasonable request, subject to confidentiality and intellectual property considerations. |
| A.2 | Hansen Technologies will provide reasonable assistance and relevant information required to support customer compliance with applicable environmental regulations where applicable to the products and services supplied. Hansen can also provide relevant information relating to emissions, environmental performance and sustainability all available on our website. |
| A.3 | Hansen maintains governance, risk management and compliance processes to identify, assess and manage environmental, health and safety risks associated with its operations and service delivery. Material sustainability-related risks and opportunities are reviewed through Hansen's enterprise risk management and sustainability governance framework and reported to senior management, the Audit and Risk Committee and the Board as appropriate. |

B. Materials / Substances

| Ref | Hansen Response |
| --- | --- |
| B.1 | Hansen Technologies is primarily a software and services provider and does not manufacture products containing controlled substances. For any hardware or third-party equipment supplied as part of a customer solution, Hansen will work with relevant manufacturers and suppliers to obtain information regarding SVHC substances and applicable regulatory compliance where requested. |
| B.2 | Where Hansen supplies hardware or procures hardware on behalf of customers, information regarding material composition, recyclability and recycled content can be obtained from the relevant manufacturer or supplier where available upon request. |
| B.3 | Hansen maintains policies and procedures to identify, assess and manage environmental risks associated with its operations and suppliers. Known material environmental, health and safety risks associated with products and services supplied to customers will be disclosed where applicable and available. |

C. Recycling and Residual Product Management

| Ref | Hansen Response |
| --- | --- |
| C.1 | Hansen Technologies is primarily a software and services provider and generally does not operate product take-back programs. Where hardware is supplied by Hansen, end-of-life management arrangements may be discussed on a case-by-case basis with customers and relevant equipment manufacturers. |
| C.2 | Where recycling services are engaged directly by Hansen in connection with supplied hardware, Hansen seeks to utilise reputable recycling providers that maintain recognised environmental management certifications or equivalent environmental controls. |
| C.3 | Not applicable to Hansen-developed software products. Where third-party hardware is supplied, responsibility for product design and recyclability remains with the original equipment manufacturer. |
| C.4 | Not applicable to Hansen-developed software products. For third-party equipment supplied to customers, Hansen relies on manufacturer product design and environmental compliance documentation. |

D. Energy

| Ref | Hansen Response |
| --- | --- |
| D.1 | Hansen incorporates sustainability and energy efficiency considerations into product development and operational practices. Employees involved in software design, architecture and development are expected to apply efficient design principles, including optimisation of system performance, infrastructure utilisation and resource consumption. |
| D.2 | Hansen can provide information regarding its approach to improving the efficiency and performance of software products and cloud-hosted solutions upon request. |
| D.3 | Hansen continually seeks to improve the efficiency of its software solutions through product innovation, optimisation of processing requirements and efficient utilisation of computing resources. |
| D.4 | Hansen software solutions support deployment architectures and infrastructure configurations that enable customers and hosting providers to optimise resource utilisation and manage capacity requirements. |
| D.5 | Not applicable. Hansen primarily supplies software and services rather than telecommunications equipment with specified power consumption characteristics. |
| D.6 | Not applicable. Hansen does not manufacture or design electrical equipment requiring fuse specifications. |
| D.7 | Hansen software solutions are generally designed to support high availability, resilience and recovery following infrastructure interruptions, subject to customer deployment architecture and operational procedures. |
| D.8 | Not applicable. Hansen does not manufacture broadband communication equipment. |
| D.9 | Hansen's software solutions can support customer efforts to improve data centre energy efficiency through efficient application design, cloud optimisation and scalable architecture. For cloud-hosted solutions, Hansen works with leading cloud providers that maintain recognised energy efficiency and sustainability programs. |
| D.10 | Not applicable. Hansen does not manufacture or supply external power supplies. |
| D.11 | Hansen procures office equipment from established vendors and generally seeks to purchase equipment meeting recognised efficiency standards, including Energy Star or equivalent certifications where available and applicable. |
| D.12 | Hansen seeks to procure office equipment from reputable suppliers that meet recognised environmental and sustainability standards, including TCO Certified products where available and appropriate. |

E. Batteries

| Ref | Hansen Response |
| --- | --- |
| E.1 | Not applicable. Hansen does not manufacture or supply single-use batteries as part of its standard software and services offerings. |
| E.2 | Not applicable. Hansen does not manufacture or supply environmentally hazardous batteries as part of its standard software and services offerings. |